THRIFT STORE Laravel Build Order & Implementation Guide Full-Stack Build — Phase by Phase with AJAX / Livewire Laravel · Livewire · MySQL · Tailwind CSS

| Total Build Phases | Frontend Approach |
| --- | --- |
| 8 Phases (in order) | Livewire (AJAX, no page reload) |

| PHASE 1 | Laravel Setup & Dependencies |
| --- | --- |

Start with a clean Laravel installation and install all required packages before writing any application code.

### Commands

- composer create-project laravel/laravel thriftstore

- composer require livewire/livewire

- composer require spatie/laravel-permission

- composer require intervention/image

- php artisan vendor:publish --provider="Spatie\Permission\PermissionServiceProvider"

- npm install && npm run dev

### Environment (.env)

- Set APP_NAME, APP_URL

- Configure DB_DATABASE, DB_USERNAME, DB_PASSWORD

- Set FILESYSTEM_DISK=public

- php artisan storage:link

⚠ Do not skip storage:link — it is required for product images and payment screenshots to be publicly accessible.

| PHASE 2 | Database Migrations & Models |
| --- | --- |

Create all migrations in dependency order. Run php artisan migrate after all files are created.

### Migration Order

| Table / Migration | Key Fields |
| --- | --- |
| users | id, name, username, email, password, role, contact_number, address, avatar, timestamps |
| sellers | id, user_id (FK), store_name, store_description, gcash_number, status (pending/approved/rejected), timestamps |
| payments | id, seller_id (FK), type (registration/subscription), amount, gcash_number, reference_number, screenshot_path, status, approved_at, paid_at, timestamps |
| products | id, seller_id (FK), name, description, price, sale_price (nullable), stock, image_path, is_active, timestamps |
| product_histories | id, product_id (FK), action (added/updated/deleted/stock_change), old_value, new_value, note, created_at |
| orders | id, customer_id (FK), seller_id (FK), tracking_number (nullable), status (processing/shipped/delivered/cancelled), total_amount, shipping_address, cancelled_at (nullable), timestamps |
| order_items | id, order_id (FK), product_id (FK), quantity, price_at_purchase, timestamps |
| conversations | id, seller_id (FK nullable), customer_id (FK nullable), type (seller-admin/seller-customer/guest), timestamps |
| messages | id, conversation_id (FK), sender_id (nullable), sender_type, body, is_read (bool), created_at |
| reviews | id, customer_id (FK), product_id (FK), order_id (FK), rating (1-5), body, timestamps |
| notifications | (run: php artisan notifications:table — uses Laravel built-in) |
| system_settings | id, key (unique), value, timestamps |

### Models to Create

- User — hasOne Seller, hasMany Orders, hasMany Reviews, morphMany Notifications

- Seller — belongsTo User, hasMany Products, hasMany Payments, hasMany Orders

- Payment — belongsTo Seller

- Product — belongsTo Seller, hasMany OrderItems, hasMany Reviews, hasMany ProductHistories

- ProductHistory — belongsTo Product

- Order — belongsTo Customer (User), belongsTo Seller, hasMany OrderItems

- OrderItem — belongsTo Order, belongsTo Product

- Conversation — hasMany Messages

- Message — belongsTo Conversation

- Review — belongsTo Customer, belongsTo Product

- SystemSetting — key/value helper with static get/set methods

### Seeders

- AdminSeeder — create default Admin user, assign admin role via Spatie

- RoleSeeder — seed roles: admin, seller, customer

- SystemSettingSeeder — seed default logo, background, GCash QR, GCash number

⚠ Run seeders after migrations: php artisan db:seed

| PHASE 3 | Authentication & Role-Based Access |
| --- | --- |

| # | Task | Details |
| --- | --- | --- |
| 1 | Install Breeze | composer require laravel/breeze && php artisan breeze:install — use Blade stack |
| 2 | Extend Registration | Add role field logic — Customer registration (simple), Seller registration (full GCash form) |
| 3 | Upload Screenshot | On seller registration, handle image upload to storage/app/public/payments/ |
| 4 | Role Middleware | Create middleware: AdminMiddleware, SellerMiddleware, CustomerMiddleware — check role via Spatie |
| 5 | Route Groups | Group routes: Route::middleware(['auth', 'role:admin']), Route::middleware(['auth', 'role:seller']), etc. |
| 6 | Login Redirect | Override RedirectIfAuthenticated to redirect by role: admin → /admin/dashboard, seller → /seller/dashboard, customer → / |
| 7 | Seller Status Guard | Block sellers with pending/rejected status from accessing seller dashboard — show status page instead |

| PHASE 4 | Admin Module |
| --- | --- |

### 4.1 Dashboard

| # | Task | Details |
| --- | --- | --- |
| 1 | Dashboard Controller | Query and pass: total profit (approved payments sum), total revenue, monthly revenue, total sellers, total customers, unread messages count |
| 2 | Fee Cards (Clickable) | Total Registration Fees card links to registration payment history (approved only). Total Subscription Fees card links to subscription payment history (approved only). |
| 3 | Analytics Section | Monthly Revenue chart (use Chart.js or simple Blade table) + Total Profit display |
| 4 | Unread Messages Badge | Show count on dashboard. Update badge live using Livewire polling or event. |

⚠ Admin must NOT see individual seller sales or wallet data anywhere on the platform.

### 4.2 Seller Management (Livewire)

| # | Task | Details |
| --- | --- | --- |
| 1 | Sellers List | Paginated table: name, store, status, registration date. Filterable by status. |
| 2 | View Seller Detail | Show full registration info including GCash reference number and payment screenshot. |
| 3 | Approve / Reject | Livewire component — update seller status inline without page reload. On approval, mark payment as approved and add to profit. |
| 4 | Delete Seller | Only allowed if seller status is Rejected. Show confirmation modal (Livewire). Soft-delete or hard-delete. |
| 5 | Payment Status Update | Separate tables for Registration Payments and Subscription Payments. Approve/Reject inline via Livewire. |
| 6 | Payment History | Full history per seller. Filter by type (registration/subscription) and status. |

### 4.3 Customer Management (Livewire)

- List all customers — name, email, contact, join date

- Delete customer — confirmation modal, then remove

- Search/filter by name or email

### 4.4 Messaging (Livewire)

| # | Task | Details |
| --- | --- | --- |
| 1 | Inbox | Unified inbox: shows seller conversations + guest messages. Highlight unread. |
| 2 | Seller Conversations | Thread view. Admin replies inline — Livewire updates thread without reload. |
| 3 | Guest Messages | Read-only view of guest contact form submissions. |
| 4 | Mark as Read | Auto-mark as read when admin opens conversation. Badge count decrements live. |

### 4.5 Reports

- Sales & Revenue — profit by month/year, monthly/yearly revenue, total seller sales (filterable)

- Payment Method Breakdown — GCash vs Cash

- Cancellations & Failed Transactions log

- User Activity — active users, new sign-ups by period

- Seller Performance — total sales per seller, product upload counts

- Financial Summary — total fees collected, pending payments

### 4.6 System Settings

- Upload new system logo — replace stored logo path in system_settings

- Update background image/design — stored in system_settings

- Changes apply platform-wide on save

| PHASE 5 | Seller Module |
| --- | --- |

### 5.1 Profile & Store Management

- Seller can edit: Full Name, Store Name, Store Description, Contact Number, GCash Number

- Livewire form — saves without page reload, shows success toast

### 5.2 Product Management (Livewire)

| # | Task | Details |
| --- | --- | --- |
| 1 | Add Product | Form: name, description, price, sale price (optional), stock, image (1 only). On submit, run stock inheritance check before saving. |
| 2 | Stock Inheritance | Query: does a product with same name + same price exist for this seller? YES: add stock to existing (no new entry). NO (different price): create new entry. Log both actions in product_histories. |
| 3 | Edit Product | Livewire modal — update fields. Log change in product_histories with old vs new value. |
| 4 | Delete Product | Confirm modal. Soft or hard delete. Log deletion in product_histories. |
| 5 | Product List | Table with stock level, price, sale price, status. Inline stock edit (Livewire). |

### 5.3 Inventory

- Inventory view: list all products with current stock, price, sale price, low stock flag

- Low stock warning shown inline when stock < 10

- Stock history per product — all changes logged with before/after values

### 5.4 Order Management (Livewire)

| # | Task | Details |
| --- | --- | --- |
| 1 | Orders List | Filterable by status: Processing, Shipped, Delivered, Cancelled |
| 2 | Update to Shipped | Button triggers Livewire action: set status = shipped, generate random tracking number (Str::random(10) or uniqid), save to order. |
| 3 | Delivered | Status only updates to Delivered after customer marks as received. Seller cannot manually set this. |
| 4 | View Order Details | Customer name, address, items ordered, quantities, total, tracking number |
| 5 | Notifications | Send DB notification to seller when: customer confirms receipt, stock drops below 10, subscription due date approaching |

### 5.5 Seller Dashboard

- Total Sales — sum of completed order items (price x qty)

- Total Products — count of active product listings

- Total Orders — count across all statuses

- Low Stock Alerts — products with stock < 10

- Subscription Due Date reminder

- Basic analytics: best-selling products, sales over time (chart)

### 5.6 Subscription Fee Payment

- Seller submits monthly payment via form: GCash reference number + screenshot upload

- Admin reviews and approves/rejects same as registration fee

- Approved subscription payments reflect in Admin Total Profit

- System stores payment record in payments table (type = subscription)

### 5.7 Seller Reports

- Sales per product — daily/weekly/monthly filter

- Revenue and profit per product (price vs sale price difference)

- Order report by status — Pending, Shipped, Delivered, Returned, Cancelled

- Product history log — additions, updates, deletions, stock changes

- Customer feedback — ratings and reviews per product

| PHASE 6 | Customer Module |
| --- | --- |

### 6.1 Product Browsing

- Public product listing page — all active products from all sellers

- Product detail page — image, price, sale price, description, seller info, stock status

- Search and basic filter (by price, seller)

- Guest users can view products but cannot add to cart

### 6.2 Cart (Livewire)

- Add to cart button — Livewire, no page reload, updates cart count in navbar

- Cart page — list items, update quantity, remove item (all Livewire)

- Stock check on add: if stock insufficient, show error inline

### 6.3 Checkout

- Auto-fill name and delivery address from customer profile

- Payment method: Cash on Delivery (COD) — no payment gateway

- Order summary before confirmation

- On confirm: create order + order items, deduct stock from products

- Duplicate prevention: check if same items in same quantities already have a pending order

### 6.4 Order Tracking (Livewire)

| # | Task | Details |
| --- | --- | --- |
| 1 | Order List | Customer sees all their orders with current status and tracking number |
| 2 | Order Detail | Items, quantities, total, shipping address, current status, tracking number |
| 3 | Mark as Received | Button appears when status = Shipped. Livewire action: set status = delivered, trigger seller notification. |
| 4 | Cancel Order | Cancel button only visible within 30 minutes of order creation. Check timestamps before allowing. Livewire action. |

### 6.5 Reviews

- After order is Delivered, customer can leave rating (1-5 stars) and written review

- One review per product per order

- Reviews visible on product page

### 6.6 Messaging

- Customer can message Seller from product page or order detail

- Livewire chat thread — send and receive without page reload

- Customer CANNOT message Admin

| PHASE 7 | Notifications, Footer & Polish |
| --- | --- |

### 7.1 Notifications (Laravel DB Notifications)

| Trigger | Recipient | Message |
| --- | --- | --- |
| Stock drops below 10 | Seller | '[Product]' has fewer than 10 items remaining. |
| Subscription due date approaching | Seller | Your ₱500 subscription is due on [Date]. |
| Customer marks order received | Seller | [Customer] has received '[Product]'. |
| Seller registration approved | Seller | Your registration has been approved. Welcome! |
| Seller registration rejected | Seller | Your registration was rejected. Reason: [Reason]. |

### 7.2 Footer (All Pages)

- Privacy Policy link/button

- Terms of Service link/button

- Cookie Settings link/button

- Include in main layout Blade file so it appears on every page

### 7.3 Guest Contact Form

- Simple form on public pages: name (optional), email (optional), message

- Submission saved to messages table with sender_type = guest

- Visible to Admin in messages inbox

### 7.4 GCash Display

- On seller registration page and subscription payment page, display GCash QR image from system_settings

- Display GCash number below QR code

- Admin can update these via System Settings

| PHASE 8 | Testing, Validation & Final Checks |
| --- | --- |

### 8.1 Validation Rules

- All forms must have server-side validation using Laravel Form Requests

- GCash reference number must be unique in payments table (prevent duplicates)

- Username must be unique in users table

- Store name must be unique in sellers table

- Product: enforce stock inheritance logic before insert

- Order cancellation: validate timestamp is within 30 minutes

- Review: one review per customer per order item

### 8.2 Security Checklist

- CSRF protection on all forms (Laravel default)

- Authorize policies: sellers can only edit/delete their own products

- Authorize policies: customers can only view/cancel their own orders

- Admin routes protected by admin middleware

- File uploads: validate mime type and max file size for images/screenshots

- No sensitive data (seller sales, wallet) exposed to Admin routes

### 8.3 Final Functional Checks

- Stock inheritance: same product + same price increments stock, different price creates new entry

- Order remains in Shipped until customer explicitly marks received

- Tracking number auto-generated on ship action

- 30-minute cancellation window enforced

- Approved payments reflected in Admin Total Profit

- Seller account blocked until Admin approves registration

- No wallet functionality exists anywhere

- No automatic payment processing anywhere

### 8.4 Livewire Components Checklist

- Admin: SellerApproval, PaymentApproval, AdminMessaging, CustomerList

- Seller: ProductForm, ProductList, OrderList, SubscriptionPayment, SellerMessaging, SellerDashboard

- Customer: CartComponent, CheckoutForm, OrderTracking, ReviewForm, CustomerMessaging

- Shared: NotificationBell, UnreadMessageBadge

Build Order Complete Follow phases 1 through 8 in sequence. All interactive features use Livewire (no page reloads). Thrift Store Platform v1.0 · Laravel · Livewire · MySQL